Ciarán Maher 12th-July-2016
KTQ0855

Systems Development

Task 1 Non-technical summary of what the customer wants
Scenario/context:
Two years ago, your client started to brew, bottle and supply a new craft beer. It was a successful venture and demand soon started to outstrip supply. This first expansion led to listing as a company and the need to provide systems for the gathering and collating of information for the purpose of meeting legal requirements. An off the shelf payroll system provided all the functionality needed.
Demand has continued to increase, so production must become more efficient. One of the approaches involves automating the Warehouse System.
The Warehouse stores the raw ingredients for the production of beer, and also stores the finished product.
The ingredients are purchased from a Supplier (or Suppliers) using a Purchase Order. A Delivery Note and Invoice are received from the supplier, and the physical goods are delivered.
A copy of the PO is held at Accounts and when the Matching Invoice is supplied, the Supplier is paid. Quantities, based on another copy of the PO held by the Purchaser, are updated in the Stock Control. The Purchaser can generate an ad hoc Stock Report to ensure that quantities are maintained at optimum level.
The product is supplied by Production, who update Stock figures at the end of each working day.
The Customer initiates a transaction by submitting a Customer Order to Sales & Marketing, who input it onto the Warehouse System. A Despatch Note is generated and sent to the Customer, along with the physical goods. A copy of the DN Is matched with its CO and sent to Accounts, who issue an Invoice to the Customer and process the payment.
Non-technical summary of what the customer wants
We require a system that provides the ability to programmatically issue Purchase orders (PO) and Dispatch Notes (DN) as well as receive Invoices and Customer Orders (CO). This system should automate the recording of stock changes to our warehouse, credit and debt accounts duable and facilitate digitially signing for dispatch/receipt of goods at all ends of all transactions.
If the budget can be stretched, we would like to allow for automated factory workers for the receipt of stock and dispatching of all physical goods.
# Customer Requirements Report Template

## Executive Summary:
Presents an overview of the requirements findings in a format that allows decision makers to make important decisions effectively and efficiently.
It is the findings
## Introduction:
Introduces the major sections of the report as well as the primary people involved in conducting the requirements gathering and the techniques used in producing the report. The client is also clearly identified.
## Background:
Describes any information that is needed to provide the reader with an understanding of the background, e.g., who initiated it and why.
## Scope and Purpose:
Describes the scope and purpose(s) of the proposed product.
## Methods and Instrumentation:
Describes the methods and techniques used to gather information, such as observations and surveys. Step-by-step descriptions of what was done should be provided. Describes all the instruments and tools that were used during this phase, and copies of the tools should be included in the Appendices.
- Questions
- Interviews
- Focus groups
- And more…
## Limitations, Questions and Issues:
Precise specification of questions, issues and problems. Spells out any limitations and issues concerning achievability and policy-dependent decisions, also describe threats to the reliability and validity of the instruments used in requirements gathering (e.g., questionnaires, interview protocols, or focus group protocols). List "non-requirements" to tell the difference between something you forgot, and something you do not need. Clarity and detail are needed to enable useful answers.
You could include a SWOT analysis in this section.

## Results:
Spells out the findings; list all the determined requirements in sufficient detail for clear understanding. Graphs, charts and statistics should be used wherever appropriate.
Question	Response	Need from Response

Needs translated into requirements:
Need	Requirement	Priority

Summary of requirements, try to include MOSCOW prioritization:
Priority/ MOSCOW	Requirement	Justification

## Recommendations:
Presents recommendations to achieve the Scope and Purpose based upon the Results given the Limitations, Questions and Issues.
## References:
Lists the sources reviewed or consulted during the analysis.
## Appendices:
Additional material for clarification, extension and informational purposes.
Task 2 – System specification
- What does the system need to do in order to meet the customers requirements
- Consider
- Scope constraints
- Cost constraints
- Time constraints
- How the constraints can be met or reduced
- Customer needs
- Customer requirements

Hand up for task 2 will be a customer requirement report
# Customer Requirements Report

## Executive Summary:
The purpose of this document is to analyse the system at 'Smart Brew Inc'. We believe that the required system can be produced and delivered on-budget for the nominal fee of €4.5 million. This price can be reduced to as low as €500,000 if the use of automated factory workers can be phased out or rolled out in a conservative manner. It is our belief that this system could provide ample revenues for increased productivity and efficiency; ultimately resulting in increased profits after only 1 year.
## Introduction:
This report has been generated by 'SWOT Crew Ltd.' and it will outline the customer requirements for 'Smart Brew Inc'. It will provide a detailed analysis of the background, scope and vision of the proposed system, as well as provide evidenced reports for all recommendations.
## Background:
'Smart Brew Inc' has been operating since1999 and was founded by the brothers McCree out of their parents' barn. Now they serve over one million customers every month. In the need to quickly expand, 'Smart Brew Inc' invested in an off-the-shelf payroll and invoicing system. With continued market growth and investment, the 'Smart Brew Inc' have once again expressed an interest in expanding their development processes as well as improving efficiency with the existing tools.
'SWOT Crew Ltd.' were contacted to analys were approached in 2016, to begin an investigation into the possibility of automating several key warehouse systems within 'Smart Brew Inc'
## Scope and Purpose:
All raw ingredients and beer awaiting transport to customers, is stored in the warehouse. The ingredients are purchased from local suppliers using Purchase Orders (PO) designed and printed by 'Smart Brew Inc'. Dispatch Notes (DN) are also designed and printed by 'Smart Brew Inc' and issued with beer deliveries to our customers.
Invoices and Customer Orders (CO) are received from suppliers and customers respectively.
The customer requires a system that provides the ability to programmatically issue Purchase orders (PO) and Dispatch Notes (DN) as well as receive Invoices and Customer Orders (CO). This system should automate the recording of stock changes to our warehouse, credit and debt accounts duable and facilitate digitially signing for dispatch/receipt of goods at all ends of all transactions.
If the budget can be stretched, they would like to allow for automated factory workers for the receipt of stock and dispatching of all physical goods.
## Methods and Instrumentation:
In an effort to gather a complete picture of the existing system, several surveys were used to collate as much information as possible from all sources. This included heads of Production, Sales and Marketing, and Stock Control as well as a random sample base of floor level Team Leaders.
After considerable discussion and collaboration across multi-disciplined teams, to highlight the Key Point Indicators (KPI) a clear vision was developed.
## Limitations, Questions and Issues:
Availability of department heads was severely limited, resulting in out of hours meetings and long teleconferencing sessions.
## Recommendations:
We would like to develop and OCR program to read paper items sent from suppliers and customers, or preferably we could create standardised digital documents which could be submitted online and automatically read by the application. Outgoing items can be easily generated; however incoming items will be dependent on the format of the documents.
It is the recommendation of the 'SWOT Crew Ltd' that an executive decision is required regarding the proposed investment budget/schedule for 2017 roll-out of automated factory workers. The initially proposed requirements (non-automated factory workers) was considered achievable within the stated schedule of Q1 2017 launch; but the budget is grossly unprepared for the cost of such an endeavour. An additional timeline of Q1 2018 for automated workers has been draft to allow long-term investment in the proposed assets and training.

## Appendices:
Additional material for clarification, extension and informational purposes.

Task 3:

Select an appropriate life cycle model and plan how the software will be designed, developed, tested etc. Planning document should include some or all of the following:

## Contingency planning document
## Diagrammatic outline of systems life cycle
## Waterfall
Waterfall is one of the oldest system life cycle paradigms, dating back to 1956, with its roots in the manufacturing and engineering industries. [CITATION Her56 \l 6153 ] Due to its origins in large-scale, rigidly structured projects in which all the planning must be done before construction begins, a similar approach was adopted for software development.
This process required extensive documentation to be produced, analysing system requirements and producing software architecture before development began.
The advantages of waterfall are that it is easy to understand and implement as well as being widely used and known. The disadvantages are that it is idealistic and inflexible. It is difficult to be able to document requirements and testing so early and have them be accurate later in the project. Issues in one stage can mean returning to the previous stage and delaying the whole project.

Figure 1 Waterfall Model[ CITATION Roy70 \l 6153 ]
The steps for the original waterfall model are:
System and software requirements: determining what the client required.
Analysis: creating models of what the client required.
Design: creating the software architecture.
Coding: developing the product.
Testing: testing the product.
Operations: deploying the product.[ CITATION Roy70 \l 6153 ]

The waterfall model also required that you only move to the next step when the previous step was complete. This has subsequently changed in alternative waterfall models to allow a return to a previous step or even to the beginning if required.[ CITATION kos03 \l 6153 ]

## Comprehensive details of each stage of the selected life cycle
#### System and software requirements and Analysis
These phases are used to determine the software and hardware requirements of the system. This can involve observing the existing system, interviewing stakeholders, doing surveys etc. A feasibility study should be done to investigate the feasibility of the project. This will help determine the costs, benefits and resources required for the project.
The analysis should determine what is the specific problem that needs to be addressed by the project. This involves reducing the system into its component parts and determining the specific requirements.
A requirements specification should produced to guide the design phase
#### Design
The requirements specification is used to prepare a system and software design that will meet all the needs of the business. This can involve prototyping, interviews and workshops. The system features should be described in detail and include GUI layout diagrams, tables of business rules, entity relationship diagrams. The system should be described in sufficient detail to allow the development team to create the system with minimal new input.
#### Coding
This is where the application is actually developed. There are many ways for code to be developed: pair coding, whereby the coders work in pairs, meaning the loss of one team member wont be fatal to the project. Test driven development: where the test cases are written first and the application is developed to meet the criteria of the tests.
#### Testing
Not all the testing in the waterfall model happens in this phase, unit testing is something that should happen throughout development. System testing and user acceptance testing (UAT) should happen during this phase.
System testing is a series of test cases written independently of code that should explore as much of the system as possible to ensure the major components all work as expected. It is difficult (and expensive) to create a system with no defects so testing should be seen as a way to ensure the critical components of the system work as expected, not that the system is completely free from defects.
UAT testing is testing done by the end users to ensure the program behaves how they expect it to. This can occasionally raise issues that had been overlooked by the development and testing team due to an unfamiliarity with the business rules of the company.;
#### Operations & maintenance
This involves the deployment of the system and the training of the people responsible for supporting the system and the end users who will be using the system. The system will be deployed to its final production environment to be supported by its support and operations staff.
Maintenance involves supporting the system in production to deal with issues that arise that hadn’t been foreseen in development. This stage can also handle minor revisions to the system that are required without needing a full revision of the system.
## Gantt chart
## Milestones
## Test plan for the Warehouse System for The Small Brewing Company
Prepared by:
Philip Woulfe
01/07/2016

### 1.0 INTRODUCTION
This is the test plan for the warehouse system being implemented for The Small Brewing Company. The application is required to replace the manual paperwork system currently in use in the warehouse .

### 2.0 OBJECTIVES AND TASKS
#### 2.1 Objectives The objective of this test plan is to ensure the quality of the warehouse system. It will test that all the implemented systems accurately replace the existing paper systems.
### 3.0 SCOPE
General
The accuracy of the digitised paper documents, the usability of the GUI interfaces and the stock levels all need to be tested. The accuracy of the database and the OCR feature will also need testing.
### 4.0 TESTING STRATEGY
We are going to analyse each individual feature of the project and ensure that it works in isolation, then we are going to run a series of integration tests to ensure the components work together as expected.
#### 4.1 Unit Testing
Definition:
Unit tests will be run on each method to endure they do what they are expected to do.
#### 4.2 System and Integration Testing
Definition:
As there is no existing digital system in operation, we will only have to run integration testing on our own developed system. System test will be run initially by a series of manual test cases run against the system, and then automatically rerun in regression to ensure the features still work.
#### 4.3 Performance and Stress Testing
Definition:
The database and main program will be stress tested with a simulated production capacity of roughly 10x the current goods and staff requirements of the current operation. This will ensure a robust system for a considerable amount of time.
#### 4.4 User Acceptance Testing
Definition:
The end users will write test scripts under supervision and run their own test cases against the application to ensure they are satisfied theat the application matches the specification provided to us.
### 5.0 HARDWARE REQUIREMENTS Computers Modems
Scanner
### 6.0 ENVIRONMENT REQUIREMENTS
#### 6.1 Main Frame Raspberry Pi running Android
#### 6.2 Workstation
### Workstation requires Intel 6850x CPU as a minimum
### 7.0 TEST SCHEDULE
Sept 13th – Testing begins: Test cases being written
Sept 19th – System Test Begins: Also “International Speak Like a Pirate Day” may need to push back system test
Sept 28th - UAT begins
Sept 30th – Stress Test begins
Sept 6th – End of testing

### 8.0 CONTROL PROCEDURES
Problem Reporting
We will be using Team Foundation Server to log and track defects
Change Requests
Luckily, because we’re using a waterfall model, no changes will ever need to be made. \s
### 9.0 FEATURES TO BE TESTED
OCR
Database
Interfaces
Stock level accuracy
Outgoing paperwork
### 10.0 SCHEDULES
Major Deliverables
Identify the deliverable documents. You can list the following documents:
– Test Plan – Sept 01st
– Test Cases – Sept 23rd
– Test Incident Reports – Sept 29th
– Test Summary Reports – Oct 5th
### 12.0 SIGNIFICANTLY IMPACTED DEPARTMENTS (SIDs)
None
### 13.0 DEPENDENCIES
The program existing and deploying properly
### 14.0 TOOLS
### Microsoft Test Manager and CodedUI for testing the methods. Selinium for testing the GUI. TFS for logging band tracking defects
### 17.0 APPROVALS
1. Philip Woulfe
2. John Murphy
3. Odin Greywoulfe

Task 4:

Version control is the process by which new versions of a document are managed. The author of the changes, the changes they made and the date of the changes are all recorded on the document to ensure any changes can be traced.
## Agreed time-scales
We’re going to do the whole lot in one week, as per the GANTT chart.
## Testing procedures
All testing will be automated through MTM, CodedUI and Selenium
## Maintenance planning/ procedures
We will maintain the system for one month to ensure everything is working correctly
## The arrangements for version control
We are going to use version control.
# Introduction
## 1.1 Purpose
Warehouse system for the Small Brewing Company
### 1.2.1 System Description
Replaces the current non digital system implemented in the warehouse of the Small Brewing Company.
### 1.2.2 Assumptions and Constraints

- Schedule 30th August - 5th September 2016
- Budget €100,000
- To be bought: Naked Objects, Raspberry Pi
### 1.2.3 System Organization

# 2 Management Overview

## 2.1 Description of Implementation
 The main types of system changeover are:
1. Direct (or big bang)
This is where you change from one system to the other over night, it is the cheapest bust also the riskiest.
2. Parallel running
This is where you run both systems together with the same data as input and compare the output until you are satisfies with the new system. This is probably the most expensive.
3. System pilot
This is where you trial a small version of the system in a small part of the company to see how it works. A failure here won’t prevent the rest of the cmpany form performing its function.
4. Phased implementation
This introduces the system in a modular manner across the organisation.
## The selected changeover methodology
Parallel run; we will continue to use the old paperwork for a number of weeks to ensure the system matches the expected inputs and outputs from the existing system.

## 2.2 Points-of-Contact

Role	Name	Contact Number
Business Sponsor	Mark Peterson
Project/Program Manager	Frank Johnson
Government Project Officer	Peter Dinklage
System Developer or System Maintainer	Charles Dance
Quality Assurance Manager	Ian Malcolm
Configuration Management Manager	Fred Durst
Security Officer	Corey Taylor
Database Administrator	Joey Jordison
Site Implementation Representative	Serj Tankian

Table 2.2 – Points-of-Contact

## 2.3 Major Tasks

Parallel execution
- Provide overall planning and coordination for the implementation
- Provide appropriate training for personnel
- Ensure that all manuals applicable to the implementation effort are available when needed
- Provide all needed technical assistance
- Schedule any special computer processing required for the implementation
- Perform site surveys before implementation
- Ensure that all prerequisites have been fulfilled before the implementation date
- Provide personnel for the implementation team
- Acquire special hardware or software
- Perform data conversion before loading data into the system
- Prepare site facilities for implementation

## 2.4 Implementation Schedule
30th August - 5th September 2016
## 2.5 Security and Privacy
There’s going to be a large combination lock on the mainframe door. The pass code will be 0000.
There are going to be separate logins for each user so any actions can be tracked, there will also be different roles to prevent users accessing sections of the application they shouldn’t.
# 3 Implementation Support
## 3.1 Hardware, Software, Facilities, and Materials
### 3.1.1 Hardware
Raspberry Pi and at least two computers with Intel 6950x CPUs (minimum) any other hardware will do.
### 3.1.2 Software
Naked Objects Framework
Developed Application
Entity Framework
Microsoft SQL
## 3.2 Documentation
## 3.3 Personnel
### 3.3.1 Training of Implementation Staff
The new system won’t affect most of the staff, so minimal training is required. The production and accounting staff will be trained as required.
## 4 Acceptance Criteria
Automated tests will be run to determine whether the system is acceptably deployed
Task 5:
Document the maintenance plan of the system that you have defined. Create a Maintenance activity recording form for use by the maintenance team that contains all information they will need to maintain the system and monitor its performance.

Maintenance procedures are required to deal with issues that arise once the system has been deployed. This is because all possible issues cannot be foreseen at the development stage and once actual users start using the application, strange behaviour may occur.
An unmaintained system may have severe issues, for example, a system being tested by 4 testers may function fine. The same system may become unresponsive when being used by 50 end users. Memory leaks and other technical issues may cause issues over an extended period of time that may not have been apparent during the development of the application.
External factors that could affect the implementation and handover activities are unrest in the Middle East, Russian expansion, Brexit, Irish Reunification.
The types of maintenance that can be carried out on an IT system are;
Corrective maintenance is fixing an error in the system i.e. a pay rate is set incorrectly.
Adaptive Maintenance is reacting to an external change i.e. a change in the VAT rate.
Perfective Maintenance is improving the existing system i.e. a system that throws a general error when something goes wrong can have more specific errors with possible fixes instead.

# Introduction
## Purpose
[Enter information describing the intended use of the system or provide a reference to where it is stored.]
## Audience
[Enter information describing the audience for this document such as system administrators and operators, call-center personnel, etc or provide a reference to where it is stored.]
# System Description
## Key Features
[Enter information describing key features and functionality of the system or provide a reference to where it is stored.]
## Inventory
[Enter information describing the inventory of system files and devices or provide a reference to where it is stored.]
## Environment
[Enter information describing the hardware, software, operational activities, and other resources needed to perform actions described in this manual or provide a reference to where it is stored.]
## System Operations
[Enter information describing normal system operational usage and activities or provide a reference to where it is stored.]
## System Architecture
[Enter information describing the system, network, database, etc. architecture or provide a reference to where it is stored.]
# Product Installation
## First-Time Users
[Enter specific instructions that may be unique to first-time users of the system or provide a reference to where it is stored.]
## Access Controls
[Enter information describing required access controls and privileges necessary for proper system installation or provide a reference to where it is stored.]
## Installation
[Enter information describing specific installation procedures or provide a reference to where it is stored.]
## Configuration
[Enter information describing default and custom configuration, configuration options, and their associated definitions or provide a reference to where it is stored.]
## Starting the System
[Enter information describing how to properly start the system or provide a reference to where it is stored.]
## Stopping the System
[Enter information describing how to properly stop the system or provide a reference to where it is stored.]
## Suspending the System
[Enter information describing how to properly suspend the system or provide a reference to where it is stored.]
# System Usage
## Instructions
[Enter information describing proper usage of the system and system functionality or provide a reference to where it is stored.]
## Conventions and Error Messages
[Enter information describing specific system rules, error messages, and their associated definition or provide a reference to where it is stored.]
# sYSTEM mANAGEMENT
## Change Management
[Enter information describing the system’s change management process, any tools used to support it and mechanisms for related communications or provide a reference to where it is stored.]
## Configuration Management
[Enter information describing the system’s configuration management process, any tools used to support it and mechanisms for related communications or provide a reference to where it is stored.]
## Release Management
[Enter information describing the system’s release management process, any tools used to support it and mechanisms for related communications or provide a reference to where it is stored.]
## Security Administration
[Enter information about how to properly secure the system. Describe administrative options, messages, and their associated definitions or provide a reference to where it is stored.]
## System Administration
[Enter information about how to properly administer the system. Describe administrative options, messages, and their associated definitions or provide a reference to where it is stored.]
# System Maintenance
[Enter information describing how system maintenance will be managed or provide a reference to where it is stored.]
# Database Administration and Maintenance
[Enter information describing how database administration and maintenance will be managed or provide a reference to where it is stored.]
# Backup and Recovery
[Enter information describing how system backup and recovery will be managed or provide a reference to where it is stored. Include Procedures and sequences describing backup routines, media type, storage locations, and schedules.]
# sERVICE mANAGEMENT
[Enter information describing how system service will be managed or provide a reference to where it is stored.]
# Key Contacts
[Enter information describing key contacts and associated contact information or provide a reference to where it is stored.]
# Roles and Responsibilities
[Enter information describing roles and responsibilities or provide a reference to where it is stored.]
# Regulatory Requirements
[Enter information describing regulatory and policies compliance requirements or provide a reference to where it is stored.]
# FAQs
[Enter information requiring frequently asked questions and associated answers or provide a reference to where it is stored.]
Appendix A: Approval
The undersigned acknowledge they have reviewed the and agree with the approach it presents. Changes to this will be coordinated with and approved by the undersigned or their designated representatives.
[List the individuals whose signatures are desired. Examples of such individuals are Business Steward, Implementation Manager or Project Sponsor. Add additional lines for signature as necessary. Although signatures are desired, they are not always required to move forward with the practices outlined within this document.]

Signature:		Date:
Print Name:
Title:
Role:

Signature:		Date:
Print Name:
Title:
Role:

Signature:		Date:
Print Name:
Title:
Role:

APPENDIX B: REFERENCES
[Insert the name, version number, description, and physical location of any documents referenced in this document. Add rows to the table as necessary.]
The following table summarizes the documents referenced in this document.
Document Name and Version	Description	Location
<Document Name and Version Number>	[Provide description of the document]	<URL or Network path where document is located>

APPENDIX C: KEY TERMS
[Insert terms and definitions used in this document. Add rows to the table as necessary. Follow the link below to for definitions of project management terms and acronyms used in this and other documents.

The following table provides definitions for terms relevant to this document.
Term	Definition
[Insert Term]	[Provide definition of the term used in this document.]
[Insert Term]	[Provide definition of the term used in this document.]
[Insert Term]	[Provide definition of the term used in this document.]